TAYAL YOGA CLASS

Project Requirements & Architecture Document

Free Trial + Paid Membership + WhatsApp Automation System

Date: March 2026

Version: 1.0

# 1. Current System Overview

Your existing system is a Next.js 16 app deployed on Vercel with the following stack:

| Component | Technology | Status |
| --- | --- | --- |
| Frontend | Next.js 16 + Tailwind CSS + TypeScript | Live |
| Payment Gateway | Paytm (UPI, Cards, Netbanking, Wallet) | Live |
| Data Storage | Google Sheets API (Service Account) | Live |
| Hosting | Vercel (auto-deploy from GitHub) | Live |
| Repository | github.com/tutrain/yoga-clasespayment | Live |
| Plans Available | 1 Month (Rs.999) & 3 Months (Rs.1999) | Live |

Current Flow: User fills form (Name + WhatsApp) > Clicks plan > Data saved to Google Sheet as PENDING > Paytm payment page > Callback updates sheet to SUCCESS/FAILED > Success/Failure page shown.

Google Sheet: One tab (Sheet1) with columns: Timestamp, Full Name, WhatsApp Number, Plan, Amount, Payment Status, Transaction ID, Order ID.

# 2. What Needs to Be Built

Based on your requirements and the HaBuild-style WhatsApp flow you shared, here is everything that needs to be added:

## 2.1 Updated Registration Form

- Add 4 plan options instead of 2: 1 Month (Rs.999), 3 Months (Rs.1999, save 34%), 6 Months (Rs.2999, save 50%), 12 Months (Rs.3999, save 67% - Most Recommended)

- Add a "7 Day Free Trial" button alongside the paid plans

- When free trial is clicked: Check if phone number already exists in FreeTrialMembers or PaidMembers tabs. If exists, show error "You have already registered". If new, register them.

## 2.2 Google Sheet Tabs Structure

Your single spreadsheet will now have 4 tabs:

| Tab Name | Purpose | Columns |
| --- | --- | --- |
| PaymentInfo (existing) | All payment attempts (pending, success, failed) | Timestamp, Name, WhatsApp, Plan, Amount, Status, TxnID, OrderID |
| FreeTrialMembers | Active free trial users (7-day window) | Timestamp, Name, WhatsApp, Start Date, End Date, Status (Active/Expired), Custom Link ID |
| PaidMembers | Active paid subscription members | Timestamp, Name, WhatsApp, Plan, Amount, Start Date, End Date, Status, TxnID, OrderID, Source (Direct/FreeTrial) |
| ConvertedFromTrial | Audit log: users who moved from free trial to paid | Name, WhatsApp, Trial Start, Trial End, Paid Plan, Paid Amount, Conversion Date, TxnID |

Key Rule: When a free trial member purchases a paid plan, their row is removed from FreeTrialMembers, added to PaidMembers (with Source = 'FreeTrial'), and an entry is logged in ConvertedFromTrial for tracking.

## 2.3 Duplicate Registration Prevention

- Before registering for free trial: API checks if phone number exists in FreeTrialMembers OR PaidMembers tabs

- If found in FreeTrialMembers (active): Block registration, show "You already have an active free trial"

- If found in FreeTrialMembers (expired): Block registration, show "Your free trial has expired. Please purchase a plan"

- If found in PaidMembers (active): Block registration, show "You are already a paid member"

- If not found anywhere: Allow registration

## 2.4 Custom Zoom Link Per User (Link Masking)

This is the system to prevent Zoom link sharing. Instead of giving users the raw Zoom meeting link, each user gets a personalized redirect link.

How it works: When a user registers, generate a unique link ID based on their name (e.g., 'renu-tayal-a3f2'). Their personal link becomes: yourdomain.vercel.app/join/renu-tayal-a3f2. When they click it, the server checks if their trial/subscription is still active, and if yes, redirects to the actual Zoom link. If expired, redirects to the registration page.

When someone tries to share this link, the recipient will be told it is a personal link and prompted to register themselves. When they share on WhatsApp, only the poster image + registration form link gets shared, not the Zoom link.

## 2.5 Auto-Expiration of Free Trial

After 7 days from registration, the trial must automatically expire:

- A daily CRON job (Vercel Cron or external like cron-job.org) runs once a day

- It checks all rows in FreeTrialMembers where Status = "Active"

- If today > End Date, update Status to "Expired"

- Expired users stop receiving daily Zoom link messages

- Their custom Zoom link redirect stops working (shows "Trial expired, please purchase a plan")

## 2.6 WhatsApp Automation

This is the biggest new feature. You need automated WhatsApp messages for both free trial and paid members, similar to how HaBuild does it.

### 2.6.1 WhatsApp Business API (Required)

You CANNOT do this with the regular WhatsApp app. You need the WhatsApp Business API. There are two realistic options:

| Option | Cost | Pros | Cons |
| --- | --- | --- | --- |
| Interakt.shop | Rs.999/month + per-message cost (~Rs.0.50-0.80/msg) | Easy setup, Indian company, pre-built templates, good dashboard, official Meta partner | Monthly cost |
| Wati.io | Rs.2,499/month | Feature-rich, automation builder, chatbot flows | More expensive |

Recommendation: Start with Interakt. It is the most affordable option for Indian businesses, has WhatsApp Business API access, supports template messages with images, and provides webhook APIs that integrate well with your Next.js backend.

### 2.6.2 Message Flow - Free Trial Members

| Day | Message Type | Content |
| --- | --- | --- |
| Day 0 (Instant) | Welcome Message | Namaste [Name]! Welcome to 7 Day Free Trial. Start Date: [Date], Session: 5-6 PM. Join Link: [PersonalLink]. Poster image attached. |
| Day 0 (Instant) | Schedule Confirmation | Your schedule: [Date] to [EndDate], Timing: 5-6 PM, Zoom Link: [PersonalLink]. Buttons: Invite Friend, Share on WhatsApp. |
| Day 1-7 (Daily) | Session Reminder | Join today's session now: [PersonalLink]. We are live till 6 PM! Poster image attached. |
| Day 3 | Mid-trial Nudge | How is your yoga journey going, [Name]? Continue access after 7 days - purchase a plan. 12M Rs.3999 (67% off) ¦ 6M Rs.2999 ¦ 3M Rs.1999 ¦ 1M Rs.999. Poster image. |
| Day 6 | Urgency Message | Your free trial ends tomorrow! Don't miss out. Purchase now: [PaymentLinks]. Poster image. |
| Day 7 | Last Day + Expiry | Today is your last free session! Join: [PersonalLink]. To continue: [PaymentLinks]. Poster image. |
| Day 8 | Expired Notice | Your 7-day free trial has ended. We hope you enjoyed it! Register for full access: [PaymentLink]. No Zoom link sent. |

### 2.6.3 Message Flow - Paid Members

| Frequency | Message Type | Content |
| --- | --- | --- |
| On Purchase | Welcome | Thank you for joining, [Name]! Your [Plan] is active till [EndDate]. Daily session link: [PersonalLink]. Poster image. |
| Daily | Session Reminder | Good evening [Name]! Today's yoga session: [PersonalLink]. We are live 5-6 PM. Poster image. |
| Weekly | Event/Info | Special workshop this Saturday! / Health tip of the week / Upcoming event info. Poster image. |
| 30 days before expiry | Renewal Reminder | Your subscription expires on [Date]. Renew now at discounted rates! [PaymentLinks]. Poster image. |

### 2.6.4 Sharing Behavior

When a user clicks 'Share on WhatsApp' or 'Invite Friend' buttons:

- The shared content is ONLY a poster image + registration form link (e.g., yoga-clasespayment.vercel.app)

- The Zoom meeting link is NEVER included in shareable content

- The personal join link (yourdomain/join/user-id) only works for the registered user, so even if shared, others cannot join

- Pre-composed WhatsApp share message: "Join FREE Yoga Classes for 7 Days! Register here: [FormLink]" + poster image

# 3. Recommended Architecture

The great news is: you can build ALL of this with your current stack. You do NOT need Firebase or a separate database. Google Sheets can handle this scale. Here is why and how:

## 3.1 Google Sheets vs Firebase - Decision

| Factor | Google Sheets | Firebase |
| --- | --- | --- |
| Your current setup | Already integrated, working | New integration needed |
| Scale (< 500 users) | Perfectly fine, fast enough | Overkill |
| Cost | Free (Google API free tier) | Free tier then paid |
| Admin Dashboard | The sheet IS your dashboard | Need to build custom UI |
| Complexity | Low - you already know it | Medium - new SDK, auth, rules |
| Concurrent writes | Limited (but fine for your scale) | Excellent |
| Real-time queries | Slow for 10K+ rows | Fast at any scale |

Verdict: STICK WITH GOOGLE SHEETS for now. When you cross 1,000+ active members, consider migrating to Firebase or Supabase. For your current scale, Google Sheets gives you the massive advantage of being your admin panel - you can view, search, and manually edit data directly in the spreadsheet.

## 3.2 Full Architecture Diagram

Here is how all the pieces fit together:

[Registration Form - Vercel]

|-- Free Trial Click --> /api/free-trial --> Google Sheet (FreeTrialMembers)

|-- Paid Plan Click  --> /api/register  --> Paytm --> /api/paytm-callback --> Google Sheet (PaidMembers)

|-- /join/[user-id]  --> /api/join      --> Check sheet --> Redirect to Zoom OR registration page

[Vercel CRON Jobs]

|-- Daily: Check & expire free trials (update Status to Expired)

|-- Daily: Trigger WhatsApp messages via Interakt API

[Interakt WhatsApp Business API]

|-- Sends daily session links (with poster images)

|-- Sends promotional messages to free trial users

|-- Sends event/info messages to paid members

## 3.3 New API Routes Needed

| API Route | Method | Purpose |
| --- | --- | --- |
| /api/free-trial | POST | Register for free trial: validate, check duplicates in sheet, create custom link ID, save to FreeTrialMembers tab, trigger welcome WhatsApp message via Interakt |
| /api/register (update existing) | POST | Add 4 plans (6M, 12M). After payment success, check if user was in FreeTrialMembers - if yes, move to PaidMembers + log in ConvertedFromTrial |
| /api/join/[userId] | GET | Personal Zoom link redirect. Look up userId in sheets, check if active, if yes redirect to Zoom link, if no show expired/register page |
| /api/cron/expire-trials | GET | CRON job: scan FreeTrialMembers, expire those past 7 days, update status |
| /api/cron/send-messages | GET | CRON job: fetch active members from sheets, call Interakt API to send daily messages with poster + link |
| /api/check-member | POST | Check if a phone number exists in any tab (used by frontend before showing payment/trial) |

# 4. Tools & Services Required

| Service | Purpose | Cost | Setup Effort |
| --- | --- | --- | --- |
| Vercel (existing) | Hosting + CRON Jobs | Free (Hobby plan CRON: 1/day. Pro: Rs.1700/mo for more) | None - already set up |
| Google Sheets API (existing) | Data storage for all 4 tabs | Free | Add 3 new tabs to existing sheet |
| Paytm Gateway (existing) | Payment processing | Per-transaction fee | Add 2 new plans (6M, 12M) |
| GitHub (existing) | Source code | Free | None |
| Interakt.shop (NEW) | WhatsApp Business API for automated messages | Rs.999/month + ~Rs.0.50/message | Sign up, get API key, create message templates |
| WhatsApp Business Account (NEW) | Required by Interakt for sending messages | Free (via Meta Business Suite) | Register business, verify phone number |
| Poster Images (NEW) | Daily message images for WhatsApp | Free (design in Canva) | Create 10-15 template posters |
| Zoom Account (existing) | Daily yoga sessions | Existing plan | No change - same meeting link |

## 4.1 Total Additional Monthly Cost

| Item | Cost |
| --- | --- |
| Interakt WhatsApp API | Rs.999/month base |
| WhatsApp message charges (~100 users x 30 msgs) | ~Rs.1,500/month |
| Vercel (if you need Pro for CRON) | Rs.0-1,700/month |
| Total Estimated | Rs.2,500 - Rs.4,200/month |

# 5. Step-by-Step Implementation Plan

## Phase 1: Google Sheet + Form Updates (Week 1)

- Create 3 new tabs in existing Google Sheet: FreeTrialMembers, PaidMembers, ConvertedFromTrial

- Update googleSheets.ts to support reading/writing to multiple tabs

- Add phone number lookup function (search across all tabs)

- Update frontend: Add 4 plan buttons + "7 Day Free Trial" button

- Create /api/free-trial endpoint (validate, check duplicate, save to sheet)

- Create /api/check-member endpoint

- Update /api/register to support 4 plans

- Update /api/paytm-callback to move free trial users to paid when they convert

## Phase 2: Custom Join Links (Week 1-2)

- Generate unique link IDs for each user on registration (e.g., name-slug + random 4 chars)

- Create /join/[userId] dynamic route page

- Create /api/join/[userId] that checks active status and redirects to Zoom or shows expired page

- Store the actual Zoom link in environment variable (ZOOM_MEETING_LINK) so it can be changed without redeploying

- Create expired trial page with "Purchase a plan" CTA

## Phase 3: WhatsApp Automation (Week 2-3)

- Sign up for Interakt.shop and get WhatsApp Business API access

- Register your WhatsApp Business number with Meta Business Suite

- Create message templates in Interakt (these need Meta approval - takes 1-2 days each)

- Templates needed: Welcome, Daily Session Reminder, Mid-Trial Nudge, Expiry Warning, Post-Expiry, Paid Welcome, Paid Daily, Event Info, Renewal Reminder

- Design 10-15 poster images in Canva (welcome poster, daily session poster, purchase nudge poster, etc.)

- Create /api/cron/send-messages that reads active members from sheet and calls Interakt API

- Add INTERAKT_API_KEY to Vercel environment variables

## Phase 4: CRON Jobs & Auto-Expiry (Week 3)

- Create /api/cron/expire-trials endpoint

- Set up Vercel CRON in vercel.json (daily at a set time, e.g., 4:00 AM IST)

- Alternative: Use cron-job.org (free) to hit your API endpoints daily if Vercel free plan CRON is insufficient

- Add CRON_SECRET env variable to secure CRON endpoints (prevent unauthorized access)

- Test: Register a test user, wait for expiry, verify status update and message stopping

## Phase 5: Testing & Launch (Week 3-4)

- End-to-end test: Free trial registration > WhatsApp welcome > Daily messages > Day 7 expiry > Purchase > Conversion tracking

- Test custom link: Works for active user, blocks for expired user, blocks for non-registered user

- Test sharing: Confirm that only poster + form link gets shared, not Zoom link

- Deploy to production, test with 5-10 real users before full launch

# 6. New Environment Variables Required

| Variable | Description | Example |
| --- | --- | --- |
| GOOGLE_SHEET_NAME_FREETRIAL | Tab name for free trial members | FreeTrialMembers |
| GOOGLE_SHEET_NAME_PAID | Tab name for paid members | PaidMembers |
| GOOGLE_SHEET_NAME_CONVERTED | Tab name for conversion audit log | ConvertedFromTrial |
| ZOOM_MEETING_LINK | The actual Zoom meeting URL (hidden from users) | https://zoom.us/j/123456789?pwd=xxx |
| INTERAKT_API_KEY | Interakt WhatsApp Business API key | sk_live_xxxxx |
| INTERAKT_PHONE_NUMBER_ID | Your WhatsApp Business phone number ID | 91XXXXXXXXXX |
| CRON_SECRET | Secret token to authenticate CRON job requests | your-random-secret-here |
| NEXT_PUBLIC_BASE_URL | Your deployment URL (for generating join links) | https://yoga-clasespayment.vercel.app |

# 7. New Files to Create in Your Codebase

| File Path | Purpose |
| --- | --- |
| src/app/api/free-trial/route.ts | Free trial registration API (check duplicate + save + trigger WhatsApp) |
| src/app/api/check-member/route.ts | Check if phone number already registered |
| src/app/api/join/[userId]/route.ts | Custom link redirect (check status then redirect to Zoom or expired page) |
| src/app/api/cron/expire-trials/route.ts | Daily CRON: expire trials past 7 days |
| src/app/api/cron/send-messages/route.ts | Daily CRON: send WhatsApp messages to active members |
| src/app/join/[userId]/page.tsx | Frontend page for custom join link (loading + redirect) |
| src/app/trial-expired/page.tsx | Page shown when expired trial user clicks their join link |
| src/app/trial-success/page.tsx | Page shown after successful free trial registration |
| src/lib/interakt.ts | Interakt WhatsApp API helper (send template messages with images) |
| src/lib/linkGenerator.ts | Generate unique user link IDs from name + random string |
| vercel.json (update) | Add CRON job configuration |

# 8. Final Answer: Firebase or Google Sheets?

You asked whether you need Firebase. The short answer: NO, not right now. Here is the reasoning:

- Google Sheets API can handle up to ~5,000 rows before performance becomes an issue. With your free trial (7 day expiry) + paid members, you will likely stay under 1,000 rows for a long time.

- Google Sheets gives you a FREE admin dashboard - you can view, search, filter, and manually edit data. With Firebase, you would need to build a custom admin panel.

- Your current integration already works. Adding Firebase means rewriting googleSheets.ts, learning Firestore, setting up Firebase Auth, and configuring security rules - that is 1-2 weeks of extra work with no immediate benefit.

- The ONLY new service you need is a WhatsApp Business API provider (Interakt recommended). Everything else stays the same.

When to consider Firebase: If you grow beyond 1,000+ active members, need real-time features (like live attendance tracking), or want to build a proper admin panel with login, then migrate to Firebase Firestore or Supabase. But that is a problem for later - launch first, scale later.

End of Document